PHASE 6 — TASK BREAKDOWN

(ROBUSTNESS & FAILURE HANDLING)

This phase prepares the AI Voice Interview System for production-scale deployment by making it resilient against crashes, invalid inputs, malicious usage, network failures, concurrency issues, and AI inconsistencies.

Main Focus: Making the system stable, recoverable, secure, and fault-tolerant.

TASK ASSIGN TABLE ➖

| TASKS | INTERNS NAME | REPORTING TO |
| --- | --- | --- |
| Task 1 | Astha Bansal, Nikhitha H S | Etti Singh |
| Task 2 | Kumar Nitin | Etti Singh |
| Task 3 | Milan Kumar Sahu | Etti Singh |
| Task 4 | Vaishnavi Suryavamshi,Varshini Kavisetti | Etti Singh, Rameshwari Mahesh Kulkarni |
| Task 5 | Himanshi Vijayvargiya | Etti Singh |
| Task 6 | Pratham chhabra | Etti Singh |
| Task 7 | Raunak Gupta,B. SAMPATH SAGAR | Priya Mahapatra |
| Task 8 | Ramisetty Purneswari | Priya Mahapatra |
| Task 9 | premsai premsaisoolla | Priya Mahapatra |
| Task 10 | Pruthvik. J, Kothapalli Raghavendra | Goli Nithin |
| Task 11 | Shravani Chavan, Vaishnavi Khopkar | Goli Nithin |
| Task 12 | KOLUPURI SAI SURYA ROHITH | Goli Nithin |
| Task 13 | Kurasala Sri Naga Lakshmi Parvathi, TEKI CHAITANYA LAKSHMI | Nikhil Patil |
| Task 14 | Lalitha Velduti,Padigela Snehitha | Aman Chauhan |
| Task 16 | Vedant Nawghare, Shravani S | Rameshwari Mahesh Kulkarni |

| Task 17 | Koppala Santhoshini, Srihitha Alli | Rameshwari Mahesh Kulkarni, Aman Chauhan |
| --- | --- | --- |
| Task 18 | Shivanshu,MALLA KULVANTH BHAVANI SANAKAR | Aman Chauhan |

GROUP A — FAILURE RECOVERY

Task 1 — Network Failure Recovery System

Module: Reliability

Difficulty: Medium

Duration: 1–2 weeks

Objective: Recover gracefully from network interruptions.

What to Build:

• reconnect logic

• retry workflows

• session continuation

Constraints & Edge Cases:

• partial uploads

• broken streams

Deliverables & Acceptance Criteria:

• network recovery module

Task 2 — AI Service Failure Handler

Module: Reliability

Difficulty: Medium

Duration: 1 week

Objective: Handle GPT/STT/TTS failures safely.

What to Build:

• timeout handling

• fallback workflows

• retry limits

Constraints & Edge Cases:

• repeated provider failures

Deliverables & Acceptance Criteria:

• AI fallback manager

Task 3 — Session Crash Recovery Engine

Module: Recovery

Difficulty: Medium-Hard

Duration: 2 weeks

Objective: Restore interrupted interviews safely.

What to Build:

• checkpoint system

• resume mechanism

Constraints & Edge Cases:

• corrupted memory states

Deliverables & Acceptance Criteria:

• crash recovery service

Task 4 — Graceful Shutdown & Cleanup System Module: Reliability

Difficulty: Medium

Duration: 1 week

Objective: Prevent data corruption during shutdowns.

What to Build:

• cleanup hooks

• pending save handling

Constraints & Edge Cases:

• forced termination

Deliverables & Acceptance Criteria:

• shutdown manager

GROUP B — INPUT VALIDATION

Task 5 — API Request Validation Layer Module: Validation

Difficulty: Medium

Duration: 1 week

Objective: Reject malformed requests early.

What to Build:

• schema validation

• request sanitization

Constraints & Edge Cases:

• nested invalid payloads

Deliverables & Acceptance Criteria:

• validation middleware

Task 6 — Transcript Validation System Module: Validation

Difficulty: Medium

Duration: 1 week

Objective: Validate transcripts before evaluation.

What to Build:

• empty transcript

• noise-only transcript

• malformed text

Constraints & Edge Cases:

• multilingual artifacts

Deliverables & Acceptance Criteria:

• transcript validator

Task 7 — Audio Integrity Validation

Module: Audio Validation

Difficulty: Medium

Duration: 1 week

Objective: Validate incoming audio streams.

What to Build:

• corrupted audio

• unsupported formats

• incomplete chunks

Constraints & Edge Cases:

• damaged streams

Deliverables & Acceptance Criteria:

• audio validation utility

GROUP C — RELIABILITY & STABILITY

Task 8 — Concurrent Session Stability Handler Module: Scalability

Difficulty: Medium-Hard

Duration: 2 weeks

Objective: Handle multiple simultaneous interviews safely.

What to Build:

• concurrency controls

• session isolation

Constraints & Edge Cases:

• race conditions

Deliverables & Acceptance Criteria:

• concurrency-safe workflows

Task 9 — Memory Leak Detection & Optimization Module: Performance

Difficulty: Medium-Hard

Duration: 2 weeks

Objective: Prevent backend memory growth issues.

What to Build:

• monitoring utilities

• cleanup workflows

Constraints & Edge Cases:

• long-running sessions

Deliverables & Acceptance Criteria:

• memory optimization report

Task 10 — Request Timeout Controller Module: Reliability

Difficulty: Medium

Duration: 1 week

Objective: Prevent hanging requests.

What to Build:

• timeout middleware

• cancellation workflows

Constraints & Edge Cases:

• partially completed tasks

Deliverables & Acceptance Criteria:

• timeout manager

Task 11 — Queue Overflow Protection System Module: Scalability

Difficulty: Medium

Duration: 1 week

Objective: Protect backend during traffic spikes.

What to Build:

• rate limiting

• queue overflow controls

Constraints & Edge Cases:

• burst traffic

Deliverables & Acceptance Criteria:

• overflow protection layer

GROUP D — SECURITY & GUARDRAILS

Task 12 — Prompt Injection Protection Layer Module: Security

Difficulty: Hard

Duration: 2 weeks

Objective: Protect AI system from malicious prompts.

What to Build:

• prompt hijacking

• instruction overrides

• jailbreak attempts

Constraints & Edge Cases:

• obfuscated injections

Deliverables & Acceptance Criteria:

• prompt protection engine

Task 13 — Abuse Detection & Rate Limiting Module: Security

Difficulty: Medium

Duration: 1 week

Objective: Prevent spam/misuse attacks.

What to Build:

• request throttling

• abuse scoring

Constraints & Edge Cases:

• distributed abuse attempts

Deliverables & Acceptance Criteria:

• anti-abuse layer

Task 14 — Sensitive Data Protection Layer

Module: Security

Difficulty: Medium

Duration: 1 week

Objective: Protect transcripts/session data.

What to Build:

• secure logging

• masking utilities

Constraints & Edge Cases:

• accidental exposure

Deliverables & Acceptance Criteria:

• data protection utilities

GROUP E — AI ROBUSTNESS

Task 15 — Hallucination Detection Framework

Module: AI Reliability

Difficulty: Hard

Duration: 2 weeks

Objective: Detect unstable/incorrect AI outputs.

What to Build:

• output consistency checks

• sanity validation

Constraints & Edge Cases:

• subtle hallucinations

Deliverables & Acceptance Criteria:

• hallucination detector

Task 16 — AI Output Consistency Validator

Module: AI Reliability

Difficulty: Medium

Duration: 1 week

Objective: Ensure AI responses follow schema consistently.

What to Build:

• schema enforcement

• JSON verification

Constraints & Edge Cases:

• malformed AI outputs

Deliverables & Acceptance Criteria:

• consistency validator

GROUP F — TESTING & CHAOS SIMULATION Task 17 — Chaos Testing Framework

Module: Testing

Difficulty: Medium-Hard

Duration: 2 weeks

Objective: Intentionally break system components.

What to Build:

• AI failures

• network loss

• DB crashes

• queue overload

Constraints & Edge Cases:

• cascading failures

Deliverables & Acceptance Criteria: • chaos test suite

Task 18 — Production Failure Simulation Suite Module: Testing

Difficulty: Medium

Duration: 1 week

Objective: Simulate realistic production incidents.

What to Build:

• disconnects

• retries

• high concurrency

• invalid inputs

Constraints & Edge Cases:

• prolonged instability

Deliverables & Acceptance Criteria: • production simulation report